## RACI / RESPONSIBILITY ASSIGNMENT MATRIX (RAM)

### A. LÝ THUYẾT

### I. RACI / RAM là gì?

RAM (Responsibility Assignment Matrix) là công cụ quản lý giúp phân định rõ:

- Ai làm công việc?

- Ai chịu trách nhiệm cuối cùng?

- Ai cần tham khảo ý kiến?

- Ai cần được thông báo?

RAM còn được gọi là ma trận RACI, viết tắt của 4 vai trò chính trong quản lý công việc.

### II. Giải thích các vai trò (RACI)

| Ký hiệu | Vai trò | Ý nghĩa |
| --- | --- | --- |
| R | Responsible | Người thực hiện công việc |
| A | Accountable | Người chịu trách nhiệm cuối cùng, ra quyết định chính |
| C | Consulted | Người được tham khảo ý kiến trước khi làm |
| I | Informed | Người được cập nhật thông tin về công việc đã hoàn thành |

### III. Nguyên tắc phân vai hiệu quả

| Quy tắc | Áp dụng |
| --- | --- |
| Mỗi công việc chỉ có 1 người A | Bắt buộc |
| Có thể có nhiều người R | Được phép |
| A và R có thể là cùng một người | Được phép |
| Có thể có nhiều người C/I tùy tình huống | Được phép |

Lưu ý: Việc chỉ định một người "A" giúp tránh mâu thuẫn và đùn đẩy trách nhiệm.

### IV. Ví dụ minh họa – Bảng RAM

| Work Package | Aaron | Betty | Chuck | Doris |
| --- | --- | --- | --- | --- |
| 1.1 | A | R | I | I |
| 1.2 | I | A | R | C |
| 1.3 | I | A | R | C |
| 1.4 | A | I | I | R |
| 1.5 | I | C | A | R |

Giải thích:

- 1.1: Aaron chịu trách nhiệm chính (A), Betty là người thực hiện (R), Chuck và Doris được thông báo (I).

- 1.2 và 1.3: Betty là người chịu trách nhiệm (A), Chuck thực hiện (R), Doris được tham khảo ý kiến (C).

- 1.5: Chuck là người vừa thực hiện vừa chịu trách nhiệm (A), Doris là người hỗ trợ (R), Betty đóng vai trò tham vấn (C).

### V. Lợi ích của RACI

- Tránh mơ hồ, chồng chéo vai trò

- Tăng hiệu quả làm việc nhóm

- Đảm bảo mọi người đều biết mình làm gì và cần phối hợp với ai

- Tạo nền tảng rõ ràng cho theo dõi, báo cáo tiến độ

### B. BÀI GIẢI

## Responsibility Assignment Matrix (RAM) – Website Development Project

Project Description:
 The project involves building a new internal website for the company, focusing on team collaboration, announcements, and document storage. The website is expected to be modern, responsive, and integrated with the company’s existing tools.

Team Members:

- Alice (Project Manager)

- Ben (Frontend Developer)

- Clara (Backend Developer)

- David (UI/UX Designer)

- Emma (QA Engineer)

### Work Packages and RACI Matrix

| Work Package | Alice(PM) | Ben(FE) | Clara(BE) | David(UI/UX) | Emma(QA) |
| --- | --- | --- | --- | --- | --- |
| 1. Requirements gathering | A/R | I | I | C | I |
| 2. Wireframe design | I | I | I | R/A | I |
| 3. UI development (HTML/CSS/JS) | I | R/A | I | C | I |
| 4. Backend API setup | I | I | R/A | I | I |
| 5. Database schema design | C | I | R/A | I | I |
| 6. Frontend-backend integration | I | A/R | R | I | I |
| 7. Testing & bug fixing | I | C | C | I | R/A |
| 8. Client demo preparation | A | R | R | C | I |
| 9. Deployment to the internal server | A | C | R | I | C |
| 10. Post-deployment support | A | R | R | I | R |

- Requirements gathering: PM(A/R), FE(I),...

- …

### Key Observations:

- Alice, as the Project Manager, is accountable for overall direction and coordination.

- David, the designer, is mainly responsible for the design tasks.

- Ben and Clara, as developers, take the lead in implementation.

- Emma, as QA, owns the testing phase and contributes to post-deployment quality checks.

- Roles are distributed to avoid overlapping “Accountables” per task, following best practice.