Project Title: Online Learning Management System (LMS)

1. Project Purpose & Objectives:

a. The purpose of this project is to develop a web-based Learning Management System that allows students to access high-quality learning materials anytime, anywhere. The platform facilitates online teaching and learning by supporting user management, course creation, enrollment, assessments, and certification.

b. Key Objectives:

- Enable administrators to configure the system, manage users, and monitor platform performance (ratings, feedback, revenue).

- Allow instructors to create and update courses, including lessons, quizzes, and tests.

- Allow learners to explore, enroll in, and complete courses with certification.

- Support multiple payment options for course purchases.

2. Project Timeframe:

- Duration: 4 months (16 weeks)

- Methodology: Agile (7 Sprints including Sprint 0)

- Customer & Sponsor:

  - Primary Customer: University-level students and lifelong learners seeking flexible online education.

  - Sponsor: FPT University Startup Fund

Project Milestones:

| Sprint | Weeks | Focus | Key Deliverables |
| --- | --- | --- | --- |
| 0 | 1–2 | Planning & Environment Setup | Backlog, architecture, roadmap |
| 1 | 3–4 | User Account System | Registration, login, and role management |
| 2 | 5–6 | Course Creation Module | Course builder for teachers |
| 3 | 7–8 | Course Discovery & Enrollment | Course catalog, search/filter, enrollment |
| 4 | 9–10 | Testing & Feedback Loop | QA reports, improvements based on feedback |
| 5 | 11–12 | Payments & Certification | Integrated payment, digital certificates |
| 6 | 13–14 | Final Integration & Testing | End-to-end testing, bug fixes |
| 7 | 15–16 | Deployment & Handover | UAT, training, deployment to production |

3. Success Criteria (Measured using SMART Goals):

Note: SMART = Specific + Measurable + Attainable + Relevant + Time-bound

- 250 learners registered within the first 3 months of launch.

- Average course rating ≥ 3.8/5 within the first year.

- 100% of planned features were fully tested and implemented during the development cycle.

- ≥ 85% customer satisfaction based on survey responses within 6 months of deployment.

4. Project Constraints (Ràng buộc dự án):

| Category | Detail |
| --- | --- |
| Budget | $30,000 |
| Resources | 2 Backend Devs, 1 Frontend Dev, 1 Designer, 1 BA, 1 QA, 1 Scrum Master + PM + PO |
| Time | 4 months (Fixed duration) |
| Technology | .NET 6, React, Figma, Katalon, AWS, Jira |
| Organization | Projectized (dedicated team structure for maximum focus) |

5.  Project Deliverables:

- Web-based Learning Management System (admin, teacher, student roles)

- User guides for teachers and students.

- Learning progress tracking & certification system

- Payment integration module

- Mobile app (if resources allow)

- Technical documentation (API, DB, architecture)

- Data security compliance (e.g., SSL, GDPR)

In-Scope Items:

- Account management (registration, login, roles)

- Course & content management

- Test/quiz creation & grading

- Payment processing

- In-system communication (forums, messaging)

- Learning support features (dashboards, reminders)

- Online help & support center

Out-of-Scope Items:

- Hardware procurement (computers, servers)

- Course content development (videos, textbooks)

- Marketing and advertising services

- Multilingual support (beyond 1–2 base languages)

- Integration with unrelated systems (e.g., ERP, CRM)

- Long-term maintenance post-deployment