Roles And Responsibilities

- Khái niệm vai trò (Roles) và trách nhiệm (Responsibilities)

  - Role: chức năng hay vị trí mà một cá nhân hoặc nhóm đảm nhiệm trong dự án.

  - Responsibility: các nhiệm vụ, công việc hay đầu ra cụ thể mà vai trò đó phải hoàn thành.

- Work Packages và Activities

  - WBS (Work Breakdown Structure): Phân chia dự án thành các gói công việc (work packages) nhỏ, có thể quản lý và giao cho các vai trò.

  - Activity: các hoạt động cụ thể nằm trong mỗi gói công việc.

- Công cụ và phương pháp

  - RACI Matrix: Ma trận xác định ai chịu trách nhiệm (Responsible), ai phê duyệt (Accountable), ai được tham khảo (Consulted), ai được thông báo (Informed).

  - Responsibility Assignment Matrix (RAM): Gán trách nhiệm cho từng gói công việc/hoạt động.

  - Responsibility Mapping: Liên kết trực tiếp giữa work packages/activities với vai trò cụ thể.

- Quy trình xác định vai trò và trách nhiệm

  - Phân tích WBS để xác định danh sách work packages và activities.

  - Liệt kê các vai trò cần thiết cho dự án (kỹ thuật, nghiệp vụ, quản lý, chất lượng, hỗ trợ).

  - Sử dụng RACI hoặc RAM để gán trách nhiệm dựa trên năng lực và phạm vi công việc.

  - Rà soát với các bên liên quan để đảm bảo tính khả thi và sự đồng thuận.

  - Tài liệu hóa và trình phê duyệt kế hoạch vai trò - trách nhiệm.

Sample Answer 1

Below are five typical project team roles and at least two responsibilities mapped to project work packages/activities:

- Project Manager

  - Define project scope and objectives (WP1: Initiation).

  - Develop and maintain project schedule (WP2: Planning).

- Business Analyst

  - Elicit and document requirements from stakeholders (WP1: Requirements Gathering).

  - Create process models and use case diagrams (WP2: Requirements Analysis).

- Technical Lead

  - Design system architecture and technical solution (WP3: System Design).

  - Conduct code reviews and ensure coding standards (WP4: Development).

- Quality Assurance Engineer

  - Develop test plans and test cases (WP5: Test Planning).

  - Execute functional and performance testing (WP6: Test Execution).

- Scrum Master

  - Facilitate daily stand-ups, sprint planning, and retrospectives (WP7: Agile Ceremonies).

  - Remove impediments and ensure team adherence to Scrum practices (WP7: Sprint Management).

Note: Work packages (WP1–WP7) correspond to the major phases: Initiation, Planning, Requirements Gathering, System Design, Development, Testing, and Deployment/Sprint Management.

Sample Answer 2

- Scrum Master: internal stakeholder

- Resolve issues that impede progress.

- Ensure the team is working within the Scrum process and values.

- Business analyst (BA): internal stakeholder.

- Transfer requirements from the customer to the technical report (Basic Design) to the project team, and implementation from that.

- Explain to developers when they don’t understand the business requirement or find trouble.

- Developer team: internal stakeholder.

- Create the architecture of the software project

- Implementation code and Unit Test from the Basic design of BA

- Tester: Internal stakeholder.

- Create a test plan, a test report, test case

- Finding unseen and potential problems from the requirement phase,and  the implementation phase

- Product owner: an external stakeholder from the customer.

- Give teams the requirement and user story.

- Review the output after each sprint.