## QA vs QC trong quản lý dự án

### 1. Khái niệm và phân biệt

- Quality Assurance (QA) là tập hợp các hoạt động chủ động nhằm đảm bảo quy trình và hệ thống của dự án đủ tốt để tạo ra sản phẩm/chất lượng phù hợp. Tập trung vào ngăn ngừa lỗi bằng cách xây dựng, duy trì và cải thiện quy trình.

- Quality Control (QC) là tập hợp các hoạt động kiểm tra, đo lường và xử lý sản phẩm đầu ra để phát hiện và khắc phục lỗi trước và sau khi giao cho khách hàng.

- https://vnce.vn/tim-hieu-qa-qc-la-gi

| Tiêu chí | QA (Assurance) | QC (Control) |
| --- | --- | --- |
| Mục tiêu | Ngăn ngừa lỗi | Phát hiện & sửa lỗi |
| Tính chất | Chủ động (proactive) | Phản ứng (reactive) |
| Phạm vi | Quy trình, hệ thống | Sản phẩm, deliverables |
| Ví dụ | Xây dựng quy trình kiểm thử | Kiểm thử chức năng, inspection |

### 2. Vai trò và lợi ích

- QA giúp nâng cao độ tin cậy quy trình, giảm chi phí khắc phục lỗi.

- QC đảm bảo sản phẩm đạt yêu cầu kỹ thuật và tiêu chuẩn chất lượng, tăng sự hài lòng khách hàng.

## Sample Answer

Below are six representative QA and QC activities for a typical IT project. Each entry clearly states its classification, purpose, timing, and how to perform it.

| Activity | Category | Purpose | When to Do It | How to Do It |
| --- | --- | --- | --- | --- |
| Develop Quality Management Plan | QA | Define quality objectives, roles, processes, and tools to prevent defects early. | At project initiation, before the execution phase begins | - Interview stakeholders for quality requirements- Document processes, roles, metrics in a plan |
| Create Process Checklists | QA | Standardize key steps to ensure consistency and compliance across activities. | During planning, before each phase starts | - Identify critical process steps- Draft checklist items- Review with team leads |
| Conduct Quality Audits | QA | Verify that project processes are followed and effective; drive continuous improvement. | At major milestones or end of phases | - Prepare audit checklist based on QMP- Interview process owners- Report findings & actions |
| Peer Code Review | QC | Detect coding defects early to reduce rework and improve code quality. | After completion of each development task | - Assign 1–2 peers per code module- Use code review tool (e.g., Git pull request)- Log defects |
| Functional and Regression Testing | QC | Validate that software features work as expected and no existing functionality breaks. | During testing phase and before each release | - Prepare test cases from requirements- Execute tests in test environment- Record pass/fail |
| Product Inspection (Walkthrough) | QC | Visually inspect deliverables (documentation, UI mockups) to ensure compliance. | At the end of each deliverable iteration | - Convene walkthrough session with stakeholders- Use inspection checklist- Capture comments |

Notes:

- QA activities are embedded in planning and process governance to prevent defects.

- QC activities are performed on work products to detect and correct defects before delivery.