# Stakeholder Analysis using the Power Interest Grid

Link bài viết tham khảo

## 1. Kiến thức liên quan

Stakeholder (các bên liên quan) là những cá nhân, nhóm hoặc tổ chức có ảnh hưởng đến hoặc bị ảnh hưởng bởi dự án. Để phân tích và quản lý stakeholder hiệu quả, ta thường sử dụng các khái niệm và công cụ sau:

- Stakeholder identification & mapping

  - Identify: Xác định tất cả bên liên quan chính và phụ (internal/external).

  - Categorize: Phân loại theo vai trò, ảnh hưởng, quyền lợi.

- Power-Interest Grid

  - Power: Quyền lực/khả năng ảnh hưởng đến dự án (High/Low power).

  - Interest: Mức độ quan tâm hoặc bị ảnh hưởng (High/Low interest).

  - Ma trận 2×2 giúp xác định chiến lược tương tác:

  - High Power / High Interest → Manage Closely

  - High Power / Low Interest → Keep Satisfied

  - Low Power / High Interest → Keep Informed

  - Low Power / Low Interest → Monitor (Minimal Effort)

- Attitude toward the project
 Bạn cần xác định stakeholder đang ở trạng thái nào:

  - Unaware (Chưa biết)

  - Resistant (Kháng cự)

  - Neutral (Trung lập)

  - Supportive (Hỗ trợ)

  - Leading (Dẫn dắt, Champion)

- Stakeholder engagement strategy

  - Communication plan: Xác định tần suất, kênh, nội dung trao đổi với từng nhóm.

  - Engagement tactics: Workshops, training, báo cáo tiến độ, demo sản phẩm, lấy ý kiến.

  - Mitigation of resistance: Hiểu rõ lý do kháng cự, đưa ra benefit, xử lý feedback.

  - Leverage supporters: Khuyến khích stakeholder “leading” tham gia lan tỏa, champion trong nội bộ.

- Các bước triển khai

  - Map & Analyze: Sử dụng Stakeholder Analysis & Power-Interest Grid để vẽ sơ đồ.

  - Plan: Lập Stakeholder Engagement Plan (kế hoạch giao tiếp & tương tác).

  - Engage: Thực hiện các hoạt động communication, involvement.

  - Monitor & Adjust: Cập nhật định kỳ, theo dõi thái độ và điều chỉnh chiến lược.

## 2. Sample Answer (in English)

Project Selected: Implementation of a new CRM system at ABC Company.

### Stakeholder Analysis

| Stakeholder | Power | Interest | Current Attitude |
| --- | --- | --- | --- |
| CFO (Project Sponsor) | High | High | Supportive / Leading |
| Sales Team | Low | High | Neutral (concerned about usability) |
| IT Department | High | Low | Neutral |
| Staff | Low | Low | Unaware |

### 1. CFO (Project Sponsor)

- Power: High

- Interest: High

- Attitude: Supportive / Leading

Management Strategy:

- Manage Closely:

  - Establish a Steering Committee with the CFO as chair.

  - Provide bi-weekly executive briefs highlighting ROI, budget status, and key milestones.

  - Involve the CFO in major decisions (e.g., vendor selection, scope changes).

  - Leverage the CFO’s influence to secure resources and remove roadblocks.

### 2. Sales Team

- Power: Low

- Interest: High

- Attitude: Neutral (concerns about training and daily usage)

Management Strategy:

- Keep Informed & Involved:

  - Conduct interactive demos and hands-on workshops before go-live.

  - Create a “Super User” group within sales to pilot key features and provide peer support.

  - Send weekly newsletters with tips, FAQs, and success stories.

  - Gather feedback via short surveys; iterate training materials accordingly.

### 3. IT Department

- Power: High

- Interest: Low

- Attitude: Resistant (concerned about extra integration work)

Management Strategy:

- Keep Satisfied:

  - Schedule a technical deep-dive session to clarify integration requirements and timelines.

  - Assign dedicated integration resources and adjust workload to accommodate CRM tasks.

  - Recognize IT contributions publicly (e.g., in all-hands meetings).

  - Provide clear documentation, SLAs, and co-develop a checklist to track integration progress.