PMG201c - Practical Exam 1 (Summer 2025)

Select a project from the university training subjects or university activities that you are currently working on, have worked on in the past or a relevant project from your friend/relative that you know, give the solutions or answers for following requests based on your understanding about the project and assumptions.

Request 1 (20%): develop a narrative charter statement that includes the following details

1. Project name,

2. Project purpose or justification (reasons to implement this project),

3. High level requirements: this describes in broad terms what you want the project to do or to provide - you need to provide at least two of these.

Request 2 (20%): define measurable project objectives and related success criteria - list at least two project objectives and explain how each of that objective will be measured.

Request 3 (30%): describe the RACI chart where you:

1. Define at least three project roles

2. List out at least ten tasks, activities, or deliverables.

3. For each task/activity/deliverable, list out the responsibilities of the project roles.

Request 4 (30%): identify three project risks by listing out the risk title/name, description, possible impacts (in term of scope or quality, time, and cost), and relevant risk response plans (mitigation, contingency).